## Slide 1: Team 6: Blockbuster Top Movie API
Team Members: Joshua Shilts, Elizabeth Tyree, Ricky Zheng, Alex Flinchum, and James Zheng

## Slide 2: Team Members
Team Leader - Joshua Shilts
Requirements Leader - Elizabeth Tyree
Design and Implementation Leader - Elizabeth Tyree
Security Leader - James Zheng
Presenters:
Configuration Leader - Ricky Zheng
QA Leader - Alex Flinchum

## Slide 3: Overview
Updates
  Backend
  Frontend
  Database
  Security
  Pipeline
Accomplishments
Plan for Iteration 3

## Slide 4: Backend Updates
Created new Flask route that responds to a new request with required data
Created new Unit test to test New route call
Refactored repo file structure to now contain a src and test dir
Started implementation on query calls to database
Updated Docker container with new dependencies
Notes: Flask - creating a function that communicates with the frontend; responds to a new submission request
Submission request is unit tested add to pipeline
Dependencies - pyTest; flask course

## Slide 5: Frontend Updates
Integrated unit tests
  Jest
Implemented Submit Form Data Inputs
  Created multiple sections of data input for search criteria.
  Integrated style sheet into submit form, making all inputs into a uniform structure.
Implemented Clear Button for Data Inputs
  Created an input tag with a reset type in order to clear out the data inputs when clicked
Added Style to whole webpage

## Slide 6: UI Submit Form

## Slide 7: Database Updates
Database is implemented
Created a start_movies.py script that automatically creates the movies database and loads it with data
Created docker container for Movies database that automatically runs the start_movies.py script
  Creates the Movies database automatically every time the container is spun up
Integrated PyTest
Database image and unit test integrated into pipeline

## Slide 8: Security Updates
Ran Pylint against all python code
  Database
  Backend
At the moment, no security vulnerability just technical debt
Next couple of action items are to integrate and analyze reports from:
  SonarQube SCA scan
  Conan Scan (anchore-cli)

## Slide 9: Pipeline Updates
Integrated unit tests
  Frontend
  Backend (PyLint)
  Database
Integrated Docker container pushing to GitHub Package registry
  Flask Backend
  Node Frontend
  SQLite Database
Implemented workflow job dependency
  Multiple jobs in workflow will dependent on the success of previous jobs.

## Slide 10: Pipeline Workflow

## Slide 11: Accomplishments
Backend
  New Flask route
  Unit test
  Query calls to database
UI
  Submit Form inputs created
  Style sheets implemented
Database
  Database is implemented, containerized, and tested
Created unit tests for the frontend , backend, and the database
Database and backend code runned through PyLint
Pipeline
  PyLint run against backend code
  Integrated unit tests after build jobs
  Docker containers now pushed to registry after every run
  Jobs are dependent on previous job pass/fail status

## Slide 12: Plan for Iteration 3
Create and integrate new unit tests
Frontend
  Linking API calls to frontend
Docker Compose to test container communication
Pipeline
  SonarQube
  Conan
Deployment
  AWS Elastic Beanstalk (Tentative)